GROUP A DAY — WEEK 3 PROGRESS REPORT

BSE4104, AI-Native and Agentic Engineering Capstone

| Field | Detail |
| --- | --- |
| Group Name | Group A Day |
| Project Name | University Student-Support Case Agent |
| Week Ending | 18th September 2026 |

# Work Completed Against Weekly Objectives

Assembled controlled corpus of 12 documents with provenance register (knowledge/ + Week3_01 doc).

Implemented ingestion, 180w/30-overlap chunking, TF-IDF indexing and top-3 retrieval in src/rag.py.

Built grounded answering with [Source: DOC-xx] citations, partial-answer template, abstention and boundary refusal (prompt v3.0-RAG).

Created 15 RAG test questions (7 answerable / 4 partial / 4 unanswerable) and ran evaluation: 14/15 pass with traces R01–R15.json.

Documented 4 retrieval/grounding failures with causes, fixes and re-test (1 left open as honest limitation).

Produced RAG architecture diagram (docs/rag_architecture.png) and updated GitHub + ClickUp.

# Key Engineering Decisions and Why They Were Made

Chose TF-IDF over embeddings for Week 3: zero-cost, offline-reproducible for marking, sufficient for handbook-style keyword queries; embeddings noted as Week 7 stretch (Huyen Ch.6 retrieval optimisation).

Set MIN_SCORE 0.14 after score review: 0.08 caused hostel false grounding; 0.14 fixes R15 without harming true positives (lowest true positive 0.17).

Kept Week 2 deterministic guards and added mixed-intent partial handling so boundary safety does not destroy useful grounding (R08/R10 fix).

Left scholarship false positive (R14) open deliberately to show evaluation honesty and motivate future semantic retrieval.

# Failures / Challenges and Current Response

Over-refusal (R08/R10) and under-refusal (R12) found in first run (10/15) — fixed same day, re-tested to 14/15; fixes described in Evaluation doc.

Lexical retriever cannot detect no-coverage queries sharing common words (R14, 0.28 false grounding) — accepted as Week 3 limitation; abstention keyword list + embeddings planned.

No GPU / paid API needed; live Gemini spot-check passed with citations preserved.

# GitHub and ClickUp Setup Evidence

## Repository

Repository link: https://github.com/OpiyoOscar01/group_A_ai_agentic_capstone_assignment.git (tag week3-rag; paths knowledge/, src/rag.py, prompts/v3.0-rag.system.txt, tests/week3_15cases.json, evidence/traces/, docs/rag_architecture.png).

## ClickUp Board

ClickUp board link: https://app.clickup.com/1200410000004185/v/o/s/1200410000006385 (Week 3 tasks: corpus, pipeline, 15-case eval, diagram, report).

# Individual Contribution Summary

| Member | Task Owned This Week |
| --- | --- |
| Namatovu Christine Maria | Corpus provenance + Week 3 report |
| Ogwal Richard | RAG architecture diagram |
| Opiyo Oscar | RAG pipeline (src/rag.py) + threshold tuning |
| Isio Lily | 15-case design + evaluation run |
| Babirye Sandra | Failure catalogue + ClickUp |

# Plan for Next Week (Week 4)

Define ≥2 tools (timetable lookup, case-status lookup, case creation) with schemas, auth and failure behaviour.

Wire function-calling through orchestrator with human approval before higher-impact actions.

Test missing params, unauthorised, unavailable-service and unexpected tool responses.