BSE4104, Emerging Trends in Software Engineering

8-Week AI-Native and Agentic Engineering Capstone

Group A BSSE DAY.

Project Charter

Use Case: University Student-Support Case Agent

| Name | Student Number |
| --- | --- |
| Namatovu Christine Maria | 2300701098 |
| Opiyo Oscar | 2300701330 |
| Isio Lily | 2300700445 |
| Babirye Sandra | 2300707270 |
| Ogwal Richard | 2300716574 |

Contents

1. Minimum Proposal Statement	1

2. Problem and Current Pain Point	1

3. Target User	2

4. AI Value Proposition	2

5. Scope (Week 1 to Week 8 target)	2

6. Assumptions	2

7. Constraints	3

# Minimum Proposal Statement

Our system helps university students complete common academic support tasks: getting grounded answers to policy and handbook questions, checking their timetable, and submitting or tracking a support case, without needing to visit an administrative office in person. AI is used for reasoning, generation and retrieval: interpreting the student's question, retrieving relevant handbook or course content, drafting grounded answers, and suggesting the correct case category. Deterministic software remains responsible for identity and ID validation, case ID generation, storage, routing rules, and enforcing which fields are mandatory before a case is created. The agent may use approved tools (document retrieval, timetable lookup, case-status lookup, case or ticket creation) but may not approve, reject, or close a case, and may not act on admissions, grading, disciplinary or fee matters. We will build and evaluate the system using public Makerere course and handbook documents and team-created synthetic student and case data.

# Problem and Current Pain Point

Students regularly need quick answers to routine academic administrative questions, such as what the retake policy is for a failed course, what their class schedule is this semester, or what the status of a missing-marks case is. Today these require visiting a departmental office, consulting class representatives, searching the internet, or emailing staff and waiting days for a reply. This creates unnecessary queuing at offices, delays for students, and repetitive manual work for staff answering the same routine questions.

# Target User

The primary user is an undergraduate student who needs fast, accurate answers to policy questions and a simple way to submit and track administrative support cases such as missing marks, retake requests, or registration issues. A secondary user is departmental support staff, who review and act on cases the agent creates.

# AI Value Proposition

AI adds value by answering natural-language questions grounded in official handbook and course content rather than requiring students to search documents manually, by helping classify a free-text problem description into the correct case category, and by drafting a clear case summary for staff. Because academic outcomes such as marks, admissions, discipline and fees carry real consequences for students, deterministic software and human staff remain in control of any action beyond information retrieval and case drafting. The AI never finalises, approves, or rejects a case.

# Scope (Week 1 to Week 8 target)

- One primary end-to-end workflow: ask a grounded question, check timetable or case status, or submit a new case.

- One small, controlled corpus of public course and handbook documents (10 to 50 documents), plus synthetic student, timetable and case records.

- Two to four tools: document retrieval, timetable lookup, case-status lookup, and case or ticket creation.

- One bounded agent loop with iteration limits, approved tools only, and a human hand-off for anything outside the approved boundary.

- One justified persistent-memory use case: remembering the active case ID within a session.

- A final evaluation set of at least 30 scenarios covering normal, edge, failure and adversarial cases (Week 7).

- The prototype will not connect to or modify real university administrative records.

# Assumptions

- The team can obtain or recreate a realistic subset of Makerere's public academic regulations and handbook content for the corpus.

- All student, timetable and case data used for building and testing is synthetic or anonymised. No real student records are used without authorisation.

- A single university or department context is sufficient to demonstrate the workflow. The system is not built to generalise across all universities.

- Team members have access to at least one accessible foundation model for prototyping.

# Constraints

- The system must not make or simulate admissions, grading, disciplinary or fee decisions autonomously.

- The project must be completed, tested and explainable by every team member within the eight-week semester timeline.

- No confidential or restricted institutional data may be sent to external AI services without explicit authorisation.

- High-impact actions, such as moving a case beyond "Pending", require explicit human approval.