WEEK 2 PROGRESS REPORT

Foundation-Model Engineering and Prompting

| Field | Detail |
| --- | --- |
| Group / Project Name | Group A Day (BSSE Day), University Student-Support Case Agent |
| Week Ending | 11th September 2026 |
| Model Baseline | Gemini Flash (gemini-2.0-flash), Prompt v2.0, tag week2-baseline |

Focus: Build the smallest useful model-backed capability and establish a tested baseline before adding RAG or agents.

- Work Completed Against Weekly Objectives

- Selected Gemini 2.0 Flash and documented capability, cost, latency and privacy in a one-page Model Selection Note.

- Integrated the model into a working baseline (src/app.py) supporting both live-API and offline MOCK modes, with deterministic code enforcing student-ID/case-ID validation, timetable/case lookup from synthetic JSON, and a human-approval gate.

- Authored Prompt Specification v1.0 through v2.0, covering role, task, context, constraints, JSON output format and failure behaviour.

- Designed and executed 10 prompt test cases: MOCK run achieved 10/10 PASS; live Gemini sampling achieved 8/10 PASS with 2 PARTIAL results, with full traces saved to evidence/traces/.

- Pushed the repository with a week2-baseline tag and updated the ClickUp board with owners and deadlines.

- Key Engineering Decisions and Why They Were Made

- Chose Gemini 2.0 Flash over GPT-4o-mini and Llama 3.1 (via Groq) for free-tier availability, a 1-million-token context window for future RAG work, and native JSON/function-calling support for future tool integration.

- Adopted "LLM suggests, deterministic software enforces": timetable and case records are read only from data/*.json and never accepted from model-generated text. This directly implements the Week 1 AI Boundary Matrix and resolved a hallucinated-timetable defect found in testing (T02).

- Required the model to explicitly say "I don't know from approved documents" rather than fabricate policy content, since no retrieval exists yet; the underlying fix (real document grounding) is deferred to Week 3 RAG work.

- Retained three prompt versions (v1.0, v1.1, v2.0) as a visible record of what problem each iteration fixed.

- Failures / Challenges and Current Response

- Prompt v1.0 hallucinated retake regulations and implied case auto-approval (test failures T01, T05, T09). Resolved by adding an explicit honesty rule, a hard prohibition list with a redirect_office fallback, and a code-level guard restricting any case status beyond "Pending"; re-tested to PASS.

- Live-model formatting gaps remain in T09 (missing redirect_office field) and T10 (missing Data-Handling-Note citation); both are classified PARTIAL since refusal behaviour was correct but schema completeness needs tightening in v2.1 via strict JSON validation.

- No retrieval grounding exists yet, so groundedness is 0 percent by design at this stage; this is explicitly labelled in every policy answer and will be addressed by the Week 3 corpus.

- The team discovered that the repository already contains Week 3 RAG work (src/rag.py, a 15-case evaluation, a 12-document corpus) committed alongside Week 2 baseline work. This needs to be reconciled across the team so everyone is working from the same current state rather than duplicating or overwriting completed work.

- GitHub and ClickUp Evidence

  - Repository

Repository: github.com/OpiyoOscar01/group_A_ai_agentic_capstone_assignment (tag: week2-baseline; paths: prompts/, src/app.py, tests/week2_10cases.json, evidence/traces/, .env.example, no secrets committed).

Reproduce in one command: pip install -r requirements.txt && python src/app.py --run-tests

  - ClickUp Board

ClickUp board: List | List | GROUP A AI AGENTIC CAPSTONE ASSIGNMENT WORKSPACE (List)

The ClickUp board was updated to track the Week 2 activities, including model selection, model integration, prompt specification, the 10-case evaluation, and the progress report. Each task was assigned an owner and deadline, with links to the relevant repository evidence.

Figure 1: ClickUp Board Showing Week 2 Tasks, Owners and Deadlines

- Individual Contribution Summary

| Member | Task Owned This Week | Evidence |
| --- | --- | --- |
| Namatovu Christine Maria | Prompt Specification v2.0 review; this Week 2 progress report | docs/weekly-reports/ in repo |
| Opiyo Oscar | Foundation-model integration and deterministic guards (src/app.py, .env.example) | src/ in repo |
| Isio Lily | Ten-case design, evaluation run, expected-vs-actual log | tests/, evidence/traces/ in repo |
| Babirye Sandra | Model Selection Note and ClickUp board/tasks | docs/requirements/ in repo |
| Ogwal Richard | Trace logging (evidence/traces/) and README/run instructions | README.md, evidence/traces/ in repo |

- Plan for Next Week (Week 3, Context Engineering and RAG)

- Confirm as a team what Week 3 work already exists in the repository (src/rag.py, corpus, 15-case evaluation) before assigning new Week 3 tasks, to avoid duplicated effort.

- Assemble or verify a controlled 10 to 50-document handbook corpus with a provenance Source Register.

- Implement or verify chunking, indexing, and top-k retrieval, injecting retrieved excerpts as model context with source citations.

- Author or verify 15 RAG evaluation questions spanning answerable, partially answerable, and deliberately unanswerable cases, documenting at least three retrieval/grounding failures and their fixes.