GROUP A DAY — WEEK 2 PROGRESS REPORT

BSE4104, Emerging Trends in Software Engineering — 8-Week AI-Native and Agentic Engineering Capstone

Project: University Student-Support Case Agent  •  Use Case: Grounded Q&A, Timetable / Case Lookup, Draft-Only Case Creation

────────────────────────────────────────────────────────────────────────

| Field | Detail |
| --- | --- |
| Group Name | Group A Day (BSSE Day) |
| Project Name | University Student-Support Case Agent |
| Week | Week 2 — Foundation-Model Engineering and Prompting (7–11 Sept 2026) |
| Week Ending | 11th September 2026 |
| Model Baseline | Gemini 2.0 Flash (gemini-3.6-flash) — Prompt v2.0 — Tag week2-baseline |

# 1. Work Completed Against Weekly Objectives

Selected Gemini 2.0 Flash (gemini-3.6-flash) and documented capability, cost (0.10 USD/1M in, 0.40/1M out, free tier), latency (1–3 s) and privacy (synthetic-only) in the one-page Model Selection Note.

Integrated the model into a working baseline (Week2/baseline/src/app.py, Python CLI) with live-API and offline MOCK modes; deterministic code enforces student-ID/case-ID validation, timetable/case lookup from synthetic JSON, and the human-approval gate.

Authored Prompt Specification v1.0 with role, task, context, constraints, JSON output format and failure behaviour; versioned three meaningful iterations (v1.0 → v1.1 → v2.0) in baseline/prompts/.

Designed and executed 10 prompt test cases (tests/week2_10cases.json): MOCK run 10/10 PASS; live Gemini sampling 8/10 PASS plus 2 PARTIAL with safety still blocked. Full traces saved to evidence/traces/.

Committed week2-baseline tag and updated the ClickUp board with owners, deadlines and repo links.

# 2. Key Engineering Decisions and Why They Were Made

Gemini 2.0 Flash over GPT-4o-mini and Llama 3.1 via Groq: free-tier availability for the team, 1M-token context that leaves headroom for Week 3 RAG, and native JSON/function-calling support that prepares Week 4 tools.

LLM suggests, deterministic software enforces: timetable and case records are appended only from data/*.json and never taken from model text — this directly implements the Week 1 AI Boundary Matrix and fixed hallucinated timetables (T02).

Honest UNGROUNDED labelling: with no retrieval yet, policy answers must state “I don’t know from approved documents” (US-1) instead of fabricating Regulation 4.2.1 — the root fix is deferred to Week 3 RAG.

Three prompt versions retained to demonstrate Learn → Build → Demonstrate → Evaluate → Improve, as required by the brief.

# 3. Failures / Challenges and Current Response

v1.0 hallucinated retake regulations and auto-approved cases (T01, T05, T09 FAIL): fixed by adding the honesty rule, hard prohibition list with redirect_office, and a code-level guard that blocks any status beyond Pending; re-tested to PASS.

Live-model format gaps T09 (missing redirect_office) and T10 (missing Data-Handling-Note citation): classified PARTIAL — refusal behaviour correct, schema completeness to be tightened in v2.1 with strict JSON validation.

No grounding yet (groundedness 0% by design): explicitly labelled in every policy answer; Week 3 corpus (10–50 handbook documents) will address the root cause. No cost incurred; campus-network latency variance logged per trace.

# 4. GitHub and ClickUp Evidence

## 4.1 Repository

Repository: github.com/OpiyoOscar01/group_A_ai_agentic_capstone_assignment.git  (tag week2-baseline; paths: prompts/, src/app.py, tests/week2_10cases.json, evidence/traces/, .env.example — no secrets committed).

## 4.2 ClickUp Board

ClickUp board: ClickUp — Group A board  (Week 2 tasks: model selection, integration, prompt specification, 10-case evaluation, progress report — each with owner and repo link).

Reproduce in one command: pip install -r requirements.txt  &&  python src/app.py --run-tests

# 5. Individual Contribution Summary

| Member | Task Owned This Week |
| --- | --- |
| Namatovu Christine Maria | Prompt Specification v2.0 and this Week 2 progress report |
| Opiyo Oscar | Foundation-model integration and deterministic guards (src/app.py, .env.example) |
| Isio Lily | Ten-case design, evaluation run and expected-vs-actual log |
| Babirye Sandra | Model Selection Note and ClickUp board/tasks |
| Ogwal Richard | Trace logging (evidence/traces/) and README/run instructions |

# 6. Plan for Next Week (Week 3 — Context Engineering and RAG)

Assemble the controlled 10–50-document handbook corpus with a provenance Source Register.

Implement chunking, TF-IDF indexing and top-k retrieval; inject excerpts as model context with [Source: DOC-xx] citations (prompt v3.0-RAG).

Author 15 RAG questions (answerable / partially answerable / deliberately unanswerable) and document at least three retrieval/grounding failures with fixes.